## Slide 1: [Customer Name] Playbooks for MSFT Onboarding Kick-off
November 12, 2019

## Slide 2: AGENDA
    Introductions
    Governance
    Process & Timeline
    MSFT Requirements
    Next Steps

## Slide 3: Introductions: XANT
TC Name
Technical Consultant
Initial onboarding onto the platform, MSFT + XANT design & configuration, user training
AE Name
Account Executive
Assists customer with acquiring more licenses for new teams/departments
CSM Name
Customer Success Manager
Primary point of contact, oversees project kick-off & completion, ensures that the customer receives value with the platform

## Slide 4: Governance via Steering Committee
Set the strategic vision
Make key decisions
Assign action items
Report project accomplishments
Achieve business results

## Slide 5: Governance
Steering Committee
Operations Committee
Testers
Meet at project milestones
Set Strategic Vision
Meet Weekly
Operationalize / Execute Vision
Power Users
Test / pilot solution
[Customer]:
  Executive Sponsor:
  Project Lead:
  Sales Ops Leader:
  Sales Manager(s):
  CRM Admin:
  Playbooks Admin:
  Trainer:
XANT:
  CSM:
  TC:
[Customer]:
  Project Lead:
  Sales Manager(s):
  CRM Admin:
  Playbooks Admin:
  Trainer:
XANT:
  TC:
1-2 Users:

## Slide 6: Completion VS Success

## Slide 7: Average Project Timeline
Activity | W1 | W2 | W3 | W4
Initiate |  |  |  | 
Design |  |  |  | 
Build & Test |  |  |  | 
Launch & Scale |  |  |  | 
Project Completion |  |  |  | 

## Slide 8: Project Management Application
https://app.beynd.com/app/login

## Slide 9: Measuring Success – Business Results
Daily Dials
Contacts
Talk Time
Appointments
Opps Created
Adoption
Baseline
Target
Actual

## Slide 10: Review Statement of work (SOW)
Onboarding Scope:
Configurable Software Products/Features
  Play framework & content
  Enrollment strategies (incl. Auto-Enrollment)
  Automation rules
  Email templates
  User/Team Setup & Permissions
  Call Recording settings
  Email tracking restrictions
  Reports and Dashboards via CRM (related to Playbooks) Software Configuration
XANT will work with up to:
  25 users & 2 Admin Licenses
  1 persona
  1 production instance

## Slide 11: Dynamics Changes
Required
Security Role
Non-Interactive User
Entity Form Changes
Playbooks Unmanaged Solution
Custom Fields
Contact
Lead
Phone
Email
Task
Possible
Dashboard Unmanaged Solution:
Additional custom fields
Workflows
Saved Views
Charts
2 Dashboards

## Slide 12: Additional resources
http://www.helpcenter.xant.ai/
XANT Support:
  Call: 866-593-2807
  Instant Chat from Playbooks Manager app or Extension
Support available 8am to 6pm to assist with technical matters during & after onboarding
1
2
3
Manager App
Extension

## Slide 13: Up Next
TODAY: CRM Setup & Playbooks Org Creation
  Together: Configure Non-Interactive User (if not already done)
  Together: Install Playbooks Solutions & provision Playbooks Org
  Together: Install Package & Provision your Playbooks Org
  On your own: Technical Discovery Questionnaire
NEXT: Sales Process Discovery
  Together: Understand your current sales process, sales cadence, & CRM configuration

## Slide 14: Thank You

## Slide 15: Set up Integration user & provision Playbooks org
Install the unmanaged solution into CRM
Decide Integration User
Save email address on User Page of Integration User in Dynamics (the customer may need to create a new email address or even a new email account.)
Export the UID of the Integration User
Provision Playbooks org
If Global Admin is on the phone, log into Manager App to authorize Playbooks and complete first time user experience in Manager App
Install extension